OPEN CLAW ENTERPRISE

MISSION CONTROL

Comprehensive Project Plan & Architecture

Version 1.0  |  March 2026

Prepared for the Open Claw Development Team

Classification: Internal / Confidential

# Table of Contents

Table of Contents	1

1. Executive Summary	1

2. Vision & Objectives	1

2.1 Product Vision	1

2.2 Core Objectives	1

2.3 Success Metrics	1

3. System Architecture	1

3.1 High-Level Architecture	1

3.2 Service Decomposition	1

3.3 Data Flow Architecture	1

3.4 Security Architecture	1

4. Technology Stack (Detailed)	1

4.1 Backend Services	1

4.2 Frontend & Mobile	1

4.3 Infrastructure & DevOps	1

4.4 Databases & Storage	1

5. Repository Structure	1

6. Development Workflow	1

6.1 Branching Strategy	1

6.2 CI/CD Pipeline	1

6.3 Code Review Standards	1

6.4 Development Environment	1

7. Feature Breakdown (Enhanced)	1

7.1 Real-Time Dashboard	1

7.2 Bot Fleet Management	1

7.3 Infrastructure & DevOps	1

7.4 Alerting & Incident Response	1

7.5 Business Intelligence	1

7.6 Access Modes (NEW)	1

7.7 Additional Features (NEW)	1

8. Sprint Plan (12 Weeks)	1

9. Testing Strategy	1

9.1 Testing Pyramid	1

9.2 Quality Gates	1

10. Deployment Architecture	1

10.1 Environment Strategy	1

10.2 Deployment Strategy	1

10.3 Observability Stack	1

11. Deliverables Checklist	1

11.1 Code Deliverables	1

11.2 Documentation Deliverables	1

11.3 Deployment Deliverables	1

11.4 Support Deliverables	1

12. Risk Register	1

13. Team Structure & Roles	1

14. Communication & Ceremonies	1

15. Immediate Next Steps	1

# 1. Executive Summary

Open Claw Mission Control is the centralized command-and-control platform for the entire Open Claw enterprise ecosystem. It provides real-time visibility into bot fleet operations, infrastructure health, and business metrics through a unified interface accessible locally, remotely via web, mobile, CLI, and programmatic API.

This document defines the complete project plan, system architecture, technology stack, development workflow, repository structure, sprint breakdown, and quality standards required to deliver a world-class Mission Control application. It is designed to serve as the single source of truth for the development team throughout the project lifecycle.

Project Codename: ATLAS

Target Delivery: Q2 2026 (12-week sprint cycle)

Team Size: 8-12 engineers (full-stack, DevOps, QA, mobile)

Budget Classification: Tier 1 / Strategic Initiative

# 2. Vision & Objectives

## 2.1 Product Vision

Mission Control will be the nerve center of Open Claw operations, enabling operators to monitor, manage, and optimize every aspect of the enterprise from a single pane of glass. Whether on-site at a local terminal or remotely via mobile device at 2 AM during an incident, Mission Control provides the context and controls needed to keep the fleet running.

## 2.2 Core Objectives

- Unified Dashboard: Single interface aggregating bot fleet status, infrastructure health, and business KPIs with real-time data streaming

- Multi-Access Architecture: Local terminal access for on-site operators, web dashboard for remote teams, mobile app for on-call engineers, CLI for power users, and REST/GraphQL API for integrations

- Bot Fleet Management: Deploy, restart, scale, and monitor all Open Claw bots with full lifecycle control, log streaming, and alerting

- Infrastructure Observability: Real-time server health, container orchestration visibility, CI/CD pipeline status, and resource utilization dashboards powered by Prometheus and Grafana

- Business Intelligence: Revenue tracking, user metrics, task queue monitoring, Monday.com integration, and team activity feeds

- Incident Response: Automated alerting, escalation workflows, runbook integration, and post-mortem tooling

- Security First: OAuth2/JWT authentication, role-based access control (RBAC), audit logging, encrypted communications, and secrets management

## 2.3 Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Dashboard Load Time | < 2 seconds (P95) | Lighthouse + Real User Monitoring |
| API Response Time | < 200ms (P95) | Prometheus histograms |
| System Uptime | 99.9% availability | Uptime monitoring (Pingdom/Better Uptime) |
| Incident Detection | < 60 seconds to alert | Alert latency tracking |
| Mobile App Performance | 60fps, < 3s cold start | Mobile APM (Firebase Performance) |
| Test Coverage | > 80% across all services | Istanbul/nyc + pytest-cov |
| Deployment Frequency | Multiple times per day | CI/CD pipeline metrics |

# 3. System Architecture

## 3.1 High-Level Architecture

Mission Control follows a microservices architecture with an event-driven communication backbone. The system is composed of the following architectural layers:

| Layer | Components | Technology |
| --- | --- | --- |
| Presentation | Web Dashboard, Mobile App, CLI Tool | React.js + Tailwind, React Native, Node.js CLI |
| API Gateway | Request routing, rate limiting, auth | Kong / NGINX + custom middleware |
| Application Services | Core business logic microservices | Python Flask, Node.js Express |
| GraphQL Federation | Unified data graph across services | Apollo Server + Apollo Federation |
| Event Bus | Async communication between services | Redis Pub/Sub + RabbitMQ |
| Data Layer | Persistent storage and caching | PostgreSQL, MongoDB, Redis |
| Infrastructure | Container orchestration and monitoring | Docker, Kubernetes, Prometheus, Grafana |
| External Integrations | Third-party service connections | Monday.com API, Slack, PagerDuty, AWS |

## 3.2 Service Decomposition

Each microservice owns a single domain and communicates via well-defined APIs and event contracts:

| Service | Responsibility | Stack | Database |
| --- | --- | --- | --- |
| auth-service | Authentication, authorization, RBAC, sessions | Node.js Express | PostgreSQL + Redis |
| bot-manager | Bot lifecycle (deploy, scale, restart, health) | Python Flask | PostgreSQL + MongoDB |
| fleet-monitor | Real-time bot telemetry and metrics collection | Python Flask | TimescaleDB + Redis |
| infra-observer | Server, container, and pipeline monitoring | Node.js Express | Prometheus + InfluxDB |
| biz-analytics | Revenue, user metrics, KPI aggregation | Python Flask | PostgreSQL + Redis |
| alert-engine | Alert rules, escalation, notification dispatch | Node.js Express | PostgreSQL + Redis |
| gateway-api | API routing, rate limiting, request transformation | Kong / NGINX | Redis (rate limits) |
| websocket-hub | Real-time data streaming to clients | Node.js (ws) | Redis Pub/Sub |
| cli-service | CLI command processing and remote execution | Node.js | N/A (stateless) |
| integration-bridge | Monday.com, Slack, PagerDuty connectors | Python Flask | PostgreSQL |

## 3.3 Data Flow Architecture

The system uses a combination of synchronous REST/GraphQL calls for user-initiated actions and asynchronous event streaming for real-time data propagation:

- User Actions (sync): Client -> API Gateway -> Service -> Database -> Response

- Bot Telemetry (async): Bot Agent -> fleet-monitor -> Redis Pub/Sub -> websocket-hub -> Dashboard

- Alerts (event-driven): Metric threshold breach -> alert-engine -> Notification channels (Slack, PagerDuty, email, SMS)

- Infrastructure Metrics: Prometheus scrape -> infra-observer -> Grafana dashboards + websocket-hub

## 3.4 Security Architecture

Security is not bolted on but designed into every layer of Mission Control:

- Authentication: OAuth2 with JWT tokens, refresh token rotation, MFA support via TOTP

- Authorization: Fine-grained RBAC with roles (Admin, Operator, Viewer, API-Only) and resource-level permissions

- Network Security: TLS 1.3 everywhere, VPN for local access mode, API key authentication for programmatic access

- Secrets Management: HashiCorp Vault or AWS Secrets Manager for all credentials, rotated on schedule

- Audit Trail: Every action logged with actor, timestamp, resource, and change delta to immutable audit log

- Input Validation: Schema validation at API Gateway, parameterized queries, XSS/CSRF protection

- Container Security: Distroless base images, non-root containers, Trivy scanning in CI, network policies in K8s

# 4. Technology Stack (Detailed)

## 4.1 Backend Services

| Category | Technology | Purpose |
| --- | --- | --- |
| Primary Languages | Python 3.12+, Node.js 20 LTS | Service implementation |
| Python Framework | Flask 3.x + Blueprints | REST API services |
| Node.js Framework | Express 5.x + TypeScript | Real-time and auth services |
| GraphQL | Apollo Server 4 + Federation 2 | Unified data graph |
| Task Queue | Celery + Redis (Python), BullMQ (Node) | Background job processing |
| ORM / ODM | SQLAlchemy (Python), Prisma (Node) | Database abstraction |
| API Docs | OpenAPI 3.1 + Swagger UI | Auto-generated API documentation |
| Validation | Pydantic v2 (Python), Zod (Node/TS) | Request/response validation |

## 4.2 Frontend & Mobile

| Category | Technology | Purpose |
| --- | --- | --- |
| Web Framework | React 19 + TypeScript | Primary dashboard SPA |
| UI Library | Tailwind CSS 4 + shadcn/ui | Component styling system |
| State Management | Redux Toolkit + RTK Query | Global state + API caching |
| Real-Time | Socket.io client | Live data streaming |
| Charts | Recharts + D3.js | Data visualization |
| Mobile Framework | React Native + Expo | iOS and Android companion app |
| Mobile Navigation | React Navigation 7 | Screen routing |
| CLI Framework | Commander.js + Ink | Terminal interface |

## 4.3 Infrastructure & DevOps

| Category | Technology | Purpose |
| --- | --- | --- |
| Containers | Docker + Docker Compose | Service containerization |
| Orchestration | Kubernetes (EKS/GKE) | Production container orchestration |
| CI/CD | GitHub Actions + ArgoCD | Build, test, deploy automation |
| IaC | Terraform + Helm | Infrastructure as code |
| Registry | AWS ECR / GitHub Container Registry | Container image storage |
| Monitoring | Prometheus + Grafana | Metrics collection and visualization |
| Logging | ELK Stack (Elasticsearch, Logstash, Kibana) | Centralized log management |
| Tracing | OpenTelemetry + Jaeger | Distributed request tracing |
| CDN | CloudFront / Cloudflare | Static asset delivery |
| DNS | Route 53 / Cloudflare DNS | Domain management and routing |

## 4.4 Databases & Storage

| Category | Technology | Purpose |
| --- | --- | --- |
| Relational DB | PostgreSQL 16 | Structured data, user accounts, RBAC |
| Document DB | MongoDB 7 | Bot configurations, flexible schemas |
| Time-Series DB | TimescaleDB (PostgreSQL extension) | Metrics and telemetry data |
| Cache | Redis 7 Cluster | Session cache, rate limits, pub/sub |
| Message Queue | RabbitMQ 3.13 | Reliable async messaging |
| Object Storage | AWS S3 | Logs, backups, static assets |
| Search | Elasticsearch 8 | Full-text search across logs and data |

# 5. Repository Structure

The project uses a monorepo structure managed with Turborepo for build orchestration and pnpm workspaces for dependency management. This enables shared code, atomic commits across services, and unified CI/CD:

openclaw-mission-control/

- apps/ — Deployable applications

  - apps/web/ — React dashboard (Vite + TypeScript)

  - apps/mobile/ — React Native mobile app (Expo)

  - apps/cli/ — CLI tool (Commander.js + Ink)

- services/ — Backend microservices

  - services/auth-service/ — Node.js authentication service

  - services/bot-manager/ — Python bot lifecycle management

  - services/fleet-monitor/ — Python telemetry collection

  - services/infra-observer/ — Node.js infrastructure monitoring

  - services/biz-analytics/ — Python business metrics

  - services/alert-engine/ — Node.js alerting system

  - services/gateway-api/ — API gateway configuration

  - services/websocket-hub/ — Real-time streaming hub

  - services/integration-bridge/ — External service connectors

- packages/ — Shared libraries

  - packages/shared-types/ — TypeScript type definitions

  - packages/ui-components/ — Shared React component library

  - packages/api-client/ — Generated API client SDK

  - packages/common-utils/ — Shared utility functions

  - packages/proto/ — Protobuf/gRPC definitions

- infra/ — Infrastructure as code

  - infra/terraform/ — Cloud infrastructure definitions

  - infra/helm/ — Kubernetes Helm charts

  - infra/docker/ — Dockerfiles and compose configs

  - infra/k8s/ — Raw Kubernetes manifests

- docs/ — Documentation

  - docs/architecture/ — ADRs and system design docs

  - docs/api/ — OpenAPI specs and GraphQL schema

  - docs/runbooks/ — Operational procedures

  - docs/onboarding/ — Developer onboarding guide

- scripts/ — Development and deployment scripts

- tests/ — Integration and E2E test suites

- .github/ — GitHub Actions workflows

# 6. Development Workflow

## 6.1 Branching Strategy

The team follows a trunk-based development model with short-lived feature branches:

| Branch | Purpose | Lifespan | Protection |
| --- | --- | --- | --- |
| main | Production-ready code | Permanent | Required reviews, CI pass, signed commits |
| develop | Integration branch for next release | Permanent | Required reviews, CI pass |
| feature/* | New features and enhancements | 1-3 days max | Must pass CI before merge |
| fix/* | Bug fixes | < 1 day | Must pass CI before merge |
| hotfix/* | Production emergency fixes | Hours | Fast-track review, auto-deploy |
| release/* | Release preparation and stabilization | 1-2 days | Freeze on new features |

## 6.2 CI/CD Pipeline

Every commit triggers a multi-stage pipeline via GitHub Actions:

- Lint & Format: ESLint, Prettier, Black, isort, Ruff across all code

- Type Check: TypeScript strict mode (tsc), mypy for Python services

- Unit Tests: Jest (Node), pytest (Python) with coverage gates (>80%)

- Integration Tests: Docker Compose test environment with real databases

- Security Scan: Trivy (containers), Snyk (dependencies), CodeQL (static analysis)

- Build: Docker image creation, tagged with commit SHA and semantic version

- Deploy to Staging: ArgoCD sync to staging Kubernetes cluster

- E2E Tests: Playwright (web), Detox (mobile) against staging

- Approval Gate: Manual approval for production deployment

- Deploy to Production: Blue-green deployment via ArgoCD with automatic rollback

## 6.3 Code Review Standards

- All PRs require at least 2 approving reviews before merge

- PR size limit: 400 lines of diff (excluding generated code). Larger PRs must be split

- Review checklist: correctness, security implications, test coverage, performance impact, documentation

- Automated PR labeling via GitHub Actions (feature, fix, breaking, docs, infra)

- CODEOWNERS file enforces domain-specific reviewers per service directory

## 6.4 Development Environment

Every developer gets a consistent local environment:

- Docker Compose stack: all services, databases, message queues with a single command

- Hot-reload for all services (nodemon for Node.js, Flask debug mode for Python, Vite HMR for frontend)

- Shared .env.example with required variables documented

- Pre-commit hooks: lint, format, type check, secrets detection (git-secrets)

- VS Code workspace settings and recommended extensions committed to repo

- Makefile and Taskfile with common commands: make dev, make test, make build, make deploy

# 7. Feature Breakdown (Enhanced)

The following expands on the original feature list with additional capabilities expected of a world-class mission control platform:

## 7.1 Real-Time Dashboard

- Customizable widget grid layout with drag-and-drop arrangement (React Grid Layout)

- Live-updating KPI cards: active bots, error rate, revenue, queue depth, uptime

- Real-time log streaming with search, filter, and regex highlighting

- Interactive system topology map showing service dependencies and health status

- Dark mode and light mode with system preference detection

- Saved dashboard presets per user role (Operator view, Executive view, DevOps view)

## 7.2 Bot Fleet Management

- Bot inventory with search, filter, and bulk actions

- One-click deploy, restart, scale up/down, and graceful shutdown

- Configuration management with version history and rollback

- Per-bot resource utilization (CPU, memory, network) with historical graphs

- Automated health checks with configurable thresholds and auto-restart policies

- Bot log aggregation with structured logging and correlation IDs

- Scheduled maintenance windows with notification to dependent teams

## 7.3 Infrastructure & DevOps

- Server inventory dashboard with CPU, memory, disk, and network metrics

- Container orchestration view: pods, deployments, services, ingress status

- CI/CD pipeline visualization with build status, deploy history, and rollback controls

- Cost monitoring integration (AWS Cost Explorer / GCP Billing)

- Capacity planning tools with trend analysis and forecasting

- Infrastructure-as-code drift detection and remediation

## 7.4 Alerting & Incident Response

- Multi-channel alerting: Slack, PagerDuty, email, SMS, push notifications

- Configurable alert rules with composite conditions and silence windows

- Escalation policies with on-call rotation integration

- Incident timeline with automatic event correlation and context gathering

- Runbook integration: auto-attach relevant runbook to triggered alerts

- Post-mortem template generator with timeline auto-population

## 7.5 Business Intelligence

- Revenue dashboard with daily/weekly/monthly trends and forecasting

- User acquisition and retention metrics with cohort analysis

- Task queue monitoring with SLA tracking and bottleneck identification

- Monday.com board integration for project status visibility

- Custom report builder with scheduled delivery via email/Slack

- Export to CSV, PDF, and direct push to Google Sheets / S3

## 7.6 Access Modes (NEW)

Each access mode is a first-class citizen, not an afterthought:

| Access Mode | Key Features | Auth Method |
| --- | --- | --- |
| Web Dashboard | Full feature set, customizable layouts, collaborative | OAuth2 + SSO |
| Mobile App (iOS/Android) | Push notifications, on-call alerts, quick actions, offline mode | Biometric + JWT |
| CLI (occtl) | Scriptable, pipeable, SSH-friendly, tab completion | API key + device token |
| REST API | Programmatic access for integrations and automation | API key + HMAC signing |
| GraphQL API | Flexible data queries for custom dashboards | Bearer token |
| Local Terminal Mode | Air-gapped operation, direct hardware access | Local cert + PIN |

## 7.7 Additional Features (NEW)

- Audit Log Viewer: searchable, filterable log of every action taken in Mission Control with export capability

- Configuration as Code: all dashboard layouts, alert rules, and RBAC policies exportable as YAML

- Plugin System: extensible architecture for custom widgets, data sources, and notification channels

- Scheduled Reports: cron-based report generation with template engine and multi-channel delivery

- API Playground: built-in GraphQL explorer and REST API testing interface

- Notification Center: unified inbox for alerts, mentions, and system notifications with read/unread tracking

- Team Spaces: isolated environments for different teams with shared and private dashboards

- SSO Integration: SAML 2.0 and OIDC support for enterprise identity providers

# 8. Sprint Plan (12 Weeks)

The project is divided into 6 two-week sprints, each with clear deliverables and acceptance criteria:

| Sprint | Duration | Focus Area | Key Deliverables |
| --- | --- | --- | --- |
| Sprint 0 | Weeks 1-2 | Foundation & Setup | Monorepo scaffold, CI/CD pipeline, Docker Compose dev environment, design system tokens, database schemas, API contracts (OpenAPI + GraphQL schema) |
| Sprint 1 | Weeks 3-4 | Core Services & Auth | auth-service (OAuth2, JWT, RBAC), gateway-api, basic React dashboard shell, login/logout flow, user management CRUD |
| Sprint 2 | Weeks 5-6 | Bot Management | bot-manager service, fleet-monitor service, websocket-hub, live bot status dashboard, deploy/restart controls, log streaming |
| Sprint 3 | Weeks 7-8 | Infrastructure & Alerting | infra-observer service, alert-engine, Prometheus/Grafana integration, server health dashboards, alert rule CRUD, notification dispatch |
| Sprint 4 | Weeks 9-10 | Business Intel & Integrations | biz-analytics service, integration-bridge (Monday.com, Slack), revenue dashboard, custom report builder, CLI tool (occtl) MVP |
| Sprint 5 | Weeks 11-12 | Polish, Mobile & Launch | Mobile app (React Native), E2E tests, performance optimization, security audit, documentation, staging + production deployment, launch |

# 9. Testing Strategy

## 9.1 Testing Pyramid

| Level | Coverage Target | Tools | Run Frequency |
| --- | --- | --- | --- |
| Unit Tests | > 80% | Jest, pytest, React Testing Library | Every commit |
| Integration Tests | > 60% | Supertest, pytest-httpx, Docker Compose | Every PR |
| API Contract Tests | 100% endpoints | Pact, Dredd (OpenAPI validation) | Every PR |
| E2E Tests | Critical user journeys | Playwright (web), Detox (mobile) | Nightly + pre-release |
| Performance Tests | P95 latency budgets | k6, Artillery | Weekly + pre-release |
| Security Tests | OWASP Top 10 | Trivy, Snyk, OWASP ZAP | Every build + weekly full scan |
| Chaos Engineering | Resilience verification | Litmus, Chaos Monkey | Monthly |

## 9.2 Quality Gates

No code reaches production without passing every gate:

- PR Gate: lint pass + type check pass + unit tests pass + coverage not decreased

- Merge Gate: integration tests pass + no critical/high Snyk vulnerabilities

- Release Gate: E2E tests pass + performance budget met + security scan clean + manual QA sign-off

- Deploy Gate: staging smoke tests pass + canary metrics healthy for 15 minutes

# 10. Deployment Architecture

## 10.1 Environment Strategy

| Environment | Purpose | Infrastructure | Data |
| --- | --- | --- | --- |
| Local | Developer workstation | Docker Compose | Seed data + fixtures |
| CI | Automated testing | GitHub Actions runners | Ephemeral test databases |
| Staging | Pre-production validation | Kubernetes (dedicated namespace) | Anonymized production mirror |
| Production | Live system | Kubernetes (multi-AZ) | Production data |

## 10.2 Deployment Strategy

- Blue-green deployments for zero-downtime releases

- Canary releases for high-risk changes (10% traffic for 30 minutes before full rollout)

- Feature flags via LaunchDarkly or Unleash for progressive rollout

- Automatic rollback triggered by error rate spike (>5% increase) or latency degradation

- Database migrations managed via Alembic (Python) and Prisma Migrate (Node) with backward-compatible changes only

- Helm charts versioned alongside application code for atomic infrastructure + app deployments

## 10.3 Observability Stack

The three pillars of observability are built into every service from day one:

Metrics: Prometheus scraping all services, custom business metrics exposed via /metrics endpoints, Grafana dashboards auto-provisioned from JSON in the repo

Logs: Structured JSON logging via structlog (Python) and pino (Node), shipped via Fluentd to Elasticsearch, searchable in Kibana with pre-built dashboards

Traces: OpenTelemetry instrumentation in all services, trace propagation across service boundaries, Jaeger UI for request flow visualization

# 11. Deliverables Checklist

## 11.1 Code Deliverables

- Monorepo with all services, apps, and shared packages

- Docker Compose configuration for local development

- Helm charts for Kubernetes deployment

- Terraform modules for cloud infrastructure

- GitHub Actions CI/CD workflows

- Database migration files for all services

## 11.2 Documentation Deliverables

- Architecture Decision Records (ADRs) for every major technical choice

- API documentation (OpenAPI 3.1 specs + GraphQL schema docs)

- Developer onboarding guide with step-by-step local setup

- Operational runbooks for common tasks and incident response

- User manual for Mission Control dashboard

- CLI reference documentation (occtl --help auto-generated)

- Security review document and threat model

## 11.3 Deployment Deliverables

- Docker images published to container registry

- Kubernetes manifests and Helm charts

- Terraform state and infrastructure provisioned

- Monitoring dashboards (Grafana) and alert rules (Prometheus)

- Log aggregation pipeline configured and operational

## 11.4 Support Deliverables

- FAQ document for end-users

- Troubleshooting guide with common issues and resolutions

- On-call rotation setup with escalation policies

- SLA documentation for internal and external consumers

# 12. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Scope creep from stakeholder requests | High | High | Strict sprint scope, change request process via Monday.com |
| Microservices complexity slows development | Medium | High | Start with 3-4 core services, split only when needed |
| Real-time performance at scale | Medium | High | Load test early (Sprint 2), horizontal scaling strategy from day 1 |
| Security vulnerability in dependencies | High | Critical | Automated Snyk/Trivy scanning, weekly dependency updates |
| Mobile app store review delays | Medium | Medium | Submit early, maintain TestFlight/beta channel for immediate access |
| Key personnel availability | Low | High | Cross-training, pair programming, comprehensive documentation |
| Integration API instability (third-party) | Medium | Medium | Circuit breaker pattern, graceful degradation, mock services |

# 13. Team Structure & Roles

| Role | Count | Responsibility |
| --- | --- | --- |
| Tech Lead / Architect | 1 | Architecture decisions, code review, technical mentorship, sprint planning |
| Backend Engineer (Python) | 2 | bot-manager, fleet-monitor, biz-analytics, integration-bridge services |
| Backend Engineer (Node.js) | 2 | auth-service, alert-engine, websocket-hub, gateway-api services |
| Frontend Engineer (React) | 2 | Web dashboard, shared UI components, CLI tool |
| Mobile Engineer (React Native) | 1 | iOS and Android companion app |
| DevOps / SRE Engineer | 1 | CI/CD, Kubernetes, Terraform, monitoring, observability |
| QA Engineer | 1 | Test strategy, E2E tests, performance tests, security testing |
| Product Manager | 1 | Requirements, stakeholder management, sprint prioritization |

# 14. Communication & Ceremonies

| Ceremony | Frequency | Duration | Participants |
| --- | --- | --- | --- |
| Daily Standup | Daily | 15 min | All engineers |
| Sprint Planning | Bi-weekly | 2 hours | All team + PM |
| Sprint Review / Demo | Bi-weekly | 1 hour | All team + stakeholders |
| Sprint Retrospective | Bi-weekly | 1 hour | All team |
| Architecture Review | Weekly | 1 hour | Tech Lead + senior engineers |
| Stakeholder Update | Bi-weekly | 30 min | PM + stakeholders |

All project communication channels: Discord server (engineering), Monday.com (task tracking), GitHub Discussions (technical RFCs), Notion/Confluence (long-form documentation).

# 15. Immediate Next Steps

- Review and approve this project plan with all stakeholders

- Set up the Monday.com project board with sprint groups and task items

- Initialize the monorepo with Turborepo + pnpm and scaffold service directories

- Configure GitHub Actions CI/CD pipeline with lint, test, and build stages

- Create Docker Compose development environment with all databases and services

- Draft and ratify initial Architecture Decision Records (ADRs)

- Begin Sprint 0: foundation, schemas, API contracts, and design system

End of Document