OPEN CLAW ENTERPRISE

MONDAY.COM

OPERATIONS GUIDE

Agent Reference Manual for Mission Control Project ATLAS

Version 1.0  |  March 2026

For: Open Claw Bot Agents & Development Team

Classification: Internal / Agent Operating Manual

# Table of Contents

# 1. Purpose of This Document

This document is the definitive reference for any Open Claw agent (bot or human) that needs to interact with the Monday.com workspace for the Mission Control project. It provides exact board IDs, column IDs, group IDs, status labels, column value formatting, workflow procedures, and naming conventions so that every agent can autonomously create, read, update, and manage tasks without ambiguity.

WARNING: Always call get_board_info before creating or updating items. Column IDs and status labels can change if the board is modified. Never hardcode column IDs in long-lived scripts — discover them dynamically.

# 2. Workspace & Board Map

## 2.1 Primary Workspace

| Property | Value |
| --- | --- |
| Workspace Name | Jarvis Project Management |
| Workspace ID | 14720402 |
| Workspace URL | https://the-culbertson-and-gray-group.monday.com/workspaces/14720402 |
| Workspace Kind | Open (visible to all org members) |

## 2.2 Mission Control Board

| Property | Value |
| --- | --- |
| Board Name | Mission Control - Project ATLAS |
| Board ID | 18404905418 |
| Board Kind | Public |
| Board URL | https://the-culbertson-and-gray-group.monday.com/boards/18404905418 |
| Item Limit | 10,000 items |
| Creator | Colby Culbertson (User ID: 22773483) |

NOTE: To find this board programmatically, use: search(searchTerm: "Mission Control", searchType: "BOARD"). Strip the "board-" prefix from the returned ID before using it with other tools.

# 3. Column Reference (Complete)

Every column on the Mission Control board is documented below with its exact ID, type, accepted values, and JSON formatting for the create_item and change_item_column_values tools.

## 3.1 Column Overview

| Column Title | Column ID | Type | Purpose |
| --- | --- | --- | --- |
| Name | name | name | Task/item title (required for every item) |
| Priority | color_mm1nb3ab | status | Task priority and workflow status |
| Owner | multiple_person_mm1nwabd | people | Assigned team member(s) |
| Timeline | timerange_mm1n25vf | timeline | Start and end dates |
| Service | dropdown_mm1n5rxb | dropdown | Which microservice/component |
| Story Points | numeric_mm1nnmyw | numbers | Effort estimation (Fibonacci: 1,2,3,5,8,13) |

## 3.2 Column Details & Formatting

### 3.2.1 Priority Column (Status)

Column ID: color_mm1nb3ab

Type: status

This column tracks the workflow state of every task. The available labels and their meanings:

| Label | Index ID | Hex Color | Meaning |
| --- | --- | --- | --- |
| Working on it | 0 | #fdab3d (amber) | Task is actively being developed |
| Done | 1 | #00c875 (green) | Task is complete and verified |
| Stuck | 2 | #df2f4a (red) | Task is blocked — requires attention |

JSON formatting for create_item / change_item_column_values:

// Set status by label name:

{"color_mm1nb3ab": {"label": "Working on it"}}

{"color_mm1nb3ab": {"label": "Done"}}

{"color_mm1nb3ab": {"label": "Stuck"}}

// Set status by index (alternative):

{"color_mm1nb3ab": {"index": 0}}  // Working on it

{"color_mm1nb3ab": {"index": 1}}  // Done

{"color_mm1nb3ab": {"index": 2}}  // Stuck

WARNING: The labels above are the ONLY valid values. If you need additional statuses (e.g., "In Review", "Backlog", "QA"), you must first add them to the column settings via the Monday.com UI or API before using them.

### 3.2.2 Owner Column (People)

Column ID: multiple_person_mm1nwabd

Type: people

Assigns one or more team members to a task. You must use the person's Monday.com user ID.

JSON formatting:

// Assign a single person:

{"multiple_person_mm1nwabd": {"personsAndTeams": [{"id": 22773483, "kind": "person"}]}}

// Assign multiple people:

{"multiple_person_mm1nwabd": {"personsAndTeams": [

{"id": 22773483, "kind": "person"},

{"id": 12345678, "kind": "person"}

]}}

// Assign a team:

{"multiple_person_mm1nwabd": {"personsAndTeams": [{"id": 9000, "kind": "team"}]}}

NOTE: To discover user IDs, call list_users_and_teams. Known user: Colby Culbertson = ID 22773483.

### 3.2.3 Timeline Column

Column ID: timerange_mm1n25vf

Type: timeline

Sets the start and end dates for a task. Dates must be in YYYY-MM-DD format.

JSON formatting:

// Set timeline (start to end):

{"timerange_mm1n25vf": {"from": "2026-03-23", "to": "2026-04-03"}}

Sprint date ranges for reference:

| Sprint | Start Date | End Date |
| --- | --- | --- |
| Sprint 0: Foundation & Setup | 2026-03-23 | 2026-04-03 |
| Sprint 1: Core Services & Auth | 2026-04-06 | 2026-04-17 |
| Sprint 2: Bot Management | 2026-04-20 | 2026-05-01 |
| Sprint 3: Infrastructure & Alerting | 2026-05-04 | 2026-05-15 |
| Sprint 4: Business Intel & Integrations | 2026-05-18 | 2026-05-29 |
| Sprint 5: Polish, Mobile & Launch | 2026-06-01 | 2026-06-12 |

### 3.2.4 Service Column (Dropdown)

Column ID: dropdown_mm1n5rxb

Type: dropdown

Identifies which microservice or component the task belongs to. This dropdown must be populated with labels before use. The following labels should be created:

| Dropdown Label | Description |
| --- | --- |
| auth-service | Authentication, authorization, RBAC, sessions |
| bot-manager | Bot lifecycle management (deploy, scale, restart) |
| fleet-monitor | Real-time bot telemetry and metrics collection |
| infra-observer | Server, container, and pipeline monitoring |
| biz-analytics | Revenue, user metrics, KPI aggregation |
| alert-engine | Alert rules, escalation, notification dispatch |
| gateway-api | API routing, rate limiting, request transformation |
| websocket-hub | Real-time data streaming to clients |
| cli-service | CLI tool (occtl) command processing |
| integration-bridge | Monday.com, Slack, PagerDuty connectors |
| web-dashboard | React frontend dashboard application |
| mobile-app | React Native iOS/Android companion app |
| shared-packages | Shared libraries, types, UI components |
| infra-devops | Docker, Kubernetes, Terraform, CI/CD |
| documentation | Docs, ADRs, runbooks, API specs |

JSON formatting (once labels exist):

// Set single service:

{"dropdown_mm1n5rxb": "auth-service"}

// NOTE: dropdown labels must be created first.

// If the label does not exist, the API will return an error.

### 3.2.5 Story Points Column (Numbers)

Column ID: numeric_mm1nnmyw

Type: numbers

Effort estimation using the Fibonacci scale. Use these standard values:

| Points | Effort Level | Examples |
| --- | --- | --- |
| 1 | Trivial | Config change, copy update, small fix |
| 2 | Small | Single-function change, simple endpoint addition |
| 3 | Medium | New API endpoint with validation, UI component |
| 5 | Large | New service feature, complex integration |
| 8 | Very Large | Major feature, multi-service change, new service scaffold |
| 13 | Epic | Full service implementation, architecture change (should be split) |

JSON formatting:

// Set story points (pass as string):

{"numeric_mm1nnmyw": "5"}

# 4. Group (Sprint) Reference

The board is organized into groups that map to development sprints. Each group has a unique ID that must be used when creating items in a specific sprint.

| Group Name | Group ID | Color | Weeks |
| --- | --- | --- | --- |
| Sprint 0: Foundation & Setup (Weeks 1-2) | group_mm1nwwkt | #007eb5 (blue) | Mar 23 – Apr 3 |
| Sprint 1: Core Services & Auth (Weeks 3-4) | group_mm1nbzmx | default | Apr 6 – Apr 17 |
| Sprint 2: Bot Management (Weeks 5-6) | group_mm1nwvzs | default | Apr 20 – May 1 |
| Sprint 3: Infrastructure & Alerting (Weeks 7-8) | group_mm1n39y0 | default | May 4 – May 15 |
| Sprint 4: Business Intel & Integrations (Weeks 9-10) | group_mm1nn80s | default | May 18 – May 29 |
| Sprint 5: Polish, Mobile & Launch (Weeks 11-12) | group_mm1nm8zr | #df2f4a (red) | Jun 1 – Jun 12 |

WARNING: Group IDs are generated by Monday.com and are immutable. However, if groups are deleted and recreated, they will get new IDs. Always verify by calling get_board_info if unsure.

NOTE: The TOP GROUP (group_mm1nwwkt — Sprint 0) is where items are created by default when no groupId is specified. Always specify a groupId explicitly to place items in the correct sprint.

# 5. Item Creation Procedures

## 5.1 Creating a New Task

Every task in Mission Control should follow this creation pattern. The procedure below ensures consistent, well-structured items:

- Call get_board_info(boardId: 18404905418) to confirm current column IDs and status labels

- Determine the correct groupId for the target sprint (see Section 4)

- Construct the item with ALL required column values

- Call create_item with boardId, name, groupId, and columnValues

- Verify the item was created by checking the returned item_id

Complete example — creating a task in Sprint 2:

create_item({

boardId: 18404905418,

name: "Implement bot deploy endpoint with rollback support",

groupId: "group_mm1nwvzs",  // Sprint 2

columnValues: JSON.stringify({

"color_mm1nb3ab": {"label": "Working on it"},

"numeric_mm1nnmyw": "8",

"timerange_mm1n25vf": {"from": "2026-04-20", "to": "2026-04-24"},

"dropdown_mm1n5rxb": "bot-manager"

})

})

## 5.2 Task Naming Conventions

Task names should follow these patterns for consistency and searchability:

| Pattern | Example | Use When |
| --- | --- | --- |
| [Action verb] [specific feature/component] | Implement OAuth2 refresh token rotation | New feature development |
| Fix: [concise description of issue] | Fix: WebSocket reconnection drops messages | Bug fixes |
| Config: [what is being configured] | Config: Prometheus scrape targets for bot-manager | Infrastructure/config tasks |
| Test: [what is being tested] | Test: E2E Playwright tests for dashboard login flow | Testing tasks |
| Docs: [what is being documented] | Docs: API reference for fleet-monitor endpoints | Documentation tasks |
| Spike: [research topic] | Spike: Evaluate Redis vs RabbitMQ for event bus | Research/investigation |
| Refactor: [what and why] | Refactor: Extract shared auth middleware to package | Code improvement |

## 5.3 Creating Sub-Items

Sub-items break large tasks into trackable subtasks. Use them for tasks with 8+ story points:

// Create a sub-item under parent item ID 11564145005:

create_item({

boardId: 18404905418,

name: "Configure pnpm workspace dependencies",

parentItemId: 11564145005,

columnValues: JSON.stringify({

"color_mm1nb3ab": {"label": "Working on it"}

})

})

# 6. Updating Item Values

## 6.1 Changing Column Values

Use change_item_column_values to update any column on an existing item:

// Mark a task as Done:

change_item_column_values({

boardId: 18404905418,

itemId: 11564145005,

columnValues: JSON.stringify({

"color_mm1nb3ab": {"label": "Done"}

})

})

// Mark as Stuck with timeline update:

change_item_column_values({

boardId: 18404905418,

itemId: 11564145005,

columnValues: JSON.stringify({

"color_mm1nb3ab": {"label": "Stuck"},

"timerange_mm1n25vf": {"from": "2026-03-23", "to": "2026-04-07"}

})

})

## 6.2 Adding Comments/Updates to Items

Use create_update to add progress notes, blocker descriptions, or status updates to items. The body uses HTML formatting:

create_update({

itemId: 11564145005,

body: "<p><strong>Progress Update:</strong></p><p>Completed monorepo scaffold with Turborepo config. All workspace packages resolve correctly.</p><p><strong>Next:</strong> Configure shared TypeScript config.</p>"

})

// Reply to an existing update:

create_update({

itemId: 11564145005,

body: "<p>Verified — all packages build clean. Merging PR #12.</p>",

parentId: "12345678"  // ID of the update being replied to

})

# 7. Workflow Procedures

## 7.1 Task Lifecycle

Every task follows this lifecycle through the Priority (status) column:

- Task created with status "Working on it" (default for new work)

- If blocked, agent updates status to "Stuck" and adds a comment explaining the blocker

- When blocker is resolved, agent returns status to "Working on it"

- When work is complete AND verified (tests pass, code reviewed), agent sets "Done"

WARNING: Never mark a task "Done" until: (1) Code is merged to the target branch, (2) Tests pass in CI, (3) Code review is approved. Premature completion corrupts sprint velocity tracking.

## 7.2 Sprint Start Procedure

At the beginning of each sprint, the agent should:

- Verify all tasks in the sprint group have: a name, story points, service tag, owner, and timeline

- Confirm total story points for the sprint are within team capacity (target: 40-60 points per sprint)

- Set all tasks to "Working on it" that are planned for the first week

- Add a sprint kickoff comment to each task with acceptance criteria

- Notify the team via create_notification with target user IDs

## 7.3 Sprint Close Procedure

At the end of each sprint:

- Run board_insights to get completion percentage: COUNT of items where status = Done vs total

- Move any incomplete tasks (not "Done") to the next sprint group using the Monday.com UI or API

- Document sprint velocity (total Done story points) in a comment on the first item

- Create a sprint retrospective comment summarizing wins, blockers, and improvements

## 7.4 Daily Standup Data Collection

To generate a standup report, the agent should:

- Call get_board_items_page with a filter for the current sprint group

- Categorize items by status: Done (completed yesterday), Working on it (today’s focus), Stuck (blockers)

- For Stuck items, check the latest update/comment for blocker details

- Format into: Yesterday / Today / Blockers structure

Example filter to get all Stuck items:

show-table({

boardId: "18404905418",

filters: [{

columnId: "color_mm1nb3ab",

compareValue: [2],       // Index 2 = Stuck

operator: "any_of"

}]

})

# 8. Querying & Analytics

## 8.1 Common Queries

Get all items in a specific sprint:

get_board_items_page({

boardId: 18404905418,

groupIds: ["group_mm1nwvzs"],  // Sprint 2

includeColumns: true

})

Count items by status across the entire board:

board_insights({

boardId: 18404905418,

aggregations: [{

columnId: "color_mm1nb3ab",

function: "COUNT"

}],

groupBy: "color_mm1nb3ab"

})

Sum story points for a sprint:

board_insights({

boardId: 18404905418,

aggregations: [{

columnId: "numeric_mm1nnmyw",

function: "SUM"

}],

filters: [{

columnId: "name",

compareValue: "",  // filter by group if supported

operator: "contains_text"

}]

})

Find tasks assigned to a specific person:

show-table({

boardId: "18404905418",

filters: [{

columnId: "multiple_person_mm1nwabd",

compareValue: ["person-22773483"],  // Colby

operator: "any_of"

}]

})

## 8.2 Visualization Commands

Use these to display visual board data:

- show-table: Renders the full interactive board table. Pass boardId as a string. Use filters array for filtered views.

- show-chart: Renders bar/pie charts. First run board_insights to get data, then pass as {name, y, color} array.

- show-battery: Renders status distribution bar. Each segment needs {name, y, color} where color is a hex string.

- show-assign: Renders assignment view showing who owns what. Needs itemId, itemName, and user info from list_users_and_teams.

# 9. Notification Procedures

Agents should send notifications for critical events. Use create_notification:

create_notification({

userId: 22773483,  // Colby

targetId: 18404905418,  // Board ID

targetType: "Project",

text: "Sprint 0 is complete! All 7 foundation tasks are Done. Ready for Sprint 1 kickoff."

})

Notification triggers (agents should send these automatically):

- Task moves to "Stuck" — notify the task owner and the Tech Lead

- Sprint velocity drops below 60% completion — notify the PM

- All tasks in a sprint are "Done" — notify the team

- A task remains "Stuck" for more than 2 business days — escalation notification

- New high-priority task is added mid-sprint — notify affected owners

# 10. Dashboard & Reporting

## 10.1 Creating a Dashboard

A Mission Control dashboard should be created in the same workspace:

create_dashboard({

name: "Mission Control - Sprint Tracker",

workspaceId: "14720402",

boardIds: ["18404905418"]

})

## 10.2 Recommended Widgets

After creating the dashboard, add these widgets using create_widget (call all_widgets_schema first to get widget schemas):

| Widget Type | Purpose | Data Source |
| --- | --- | --- |
| BATTERY | Sprint completion progress bar | Status column grouped by sprint |
| CHART (pie) | Task distribution by service | Service dropdown column counts |
| CHART (bar) | Story points per sprint (planned vs completed) | Story Points summed by group |
| NUMBER | Total open items count | COUNT where status != Done |
| NUMBER | Total story points remaining | SUM of Story Points where status != Done |
| GANTT | Sprint timeline visualization | Timeline column |

# 11. Additional Boards to Create

As the Mission Control project grows, the following additional boards should be created in the same workspace to support the full development lifecycle:

| Board Name | Purpose | Key Columns |
| --- | --- | --- |
| Mission Control - Bug Tracker | Track bugs, regressions, and issues | Severity, Reporter, Service, Steps to Reproduce, Environment |
| Mission Control - Release Notes | Document releases and changelogs | Version, Release Date, Type (Major/Minor/Patch), Changes, Breaking Changes |
| Mission Control - Architecture Decisions | Track ADRs and technical decisions | Decision, Status (Proposed/Accepted/Deprecated), Context, Consequences |
| Mission Control - Incident Log | Track production incidents and postmortems | Severity, Duration, Root Cause, Impact, Resolution, Postmortem Link |
| Mission Control - Team Velocity | Sprint-over-sprint velocity tracking | Sprint Name, Planned Points, Completed Points, Completion %, Blockers |
| Mission Control - Backlog | Unscheduled feature requests and tech debt | Priority, Category, Requested By, Estimated Points, Business Value |

NOTE: When creating these boards, always: (1) Create in workspace 14720402, (2) Set boardKind to "public", (3) Add the standard columns (Priority, Owner, Timeline) plus board-specific columns, (4) Document the board ID in this guide.

# 12. Error Handling & Recovery

Common errors and how agents should handle them:

| Error | Cause | Resolution |
| --- | --- | --- |
| "dropdown label does not exist" | Trying to set a dropdown value that hasn’t been created | Create the label first via the Monday.com UI, or use create_column to update settings |
| "Column value is invalid" | Wrong JSON format for column type | Check Section 3.2 for correct formatting. Most common: status needs {"label": "..."} not just "..." |
| "Item not found" | Invalid item ID or item was deleted | Search for the item by name using search tool, or verify ID via get_board_items_page |
| "Rate limit exceeded" | Too many API calls in short period | Wait 60 seconds and retry. Batch operations where possible |
| "Board not found" | Wrong board ID or board was deleted | Rediscover using search(searchTerm: "Mission Control", searchType: "BOARD") |
| "Permission denied" | User/agent lacks access to the board | Contact Colby (workspace admin) to grant access |

WARNING: If an error occurs during a multi-step operation (e.g., creating 10 items), log which items succeeded and which failed. Do not retry the entire batch — only retry failed items.

# 13. Agent Operating Rules

All Open Claw agents interacting with Monday.com must follow these rules:

- ALWAYS call get_board_info before creating or updating items to verify column IDs

- ALWAYS specify groupId when creating items — never rely on default group placement

- ALWAYS include Story Points when creating a task — no task without an estimate

- NEVER delete items or groups without explicit human approval from Colby

- NEVER create duplicate items — search for existing items first

- ALWAYS add a comment when changing status to "Stuck" explaining the blocker

- ALWAYS add a comment when changing status to "Done" with a summary of what was completed

- Use consistent naming conventions (see Section 5.2)

- Log all API errors and retry failures — do not silently drop operations

- Limit batch operations to 25 items per run to avoid rate limits

# 14. Quick Reference Card

Cut-and-paste reference for the most common operations:

Board & Workspace IDs:

Workspace ID:  14720402

Board ID:      18404905418

Board URL:     https://the-culbertson-and-gray-group.monday.com/boards/18404905418

Column IDs:

Priority:      color_mm1nb3ab       (status)

Owner:         multiple_person_mm1nwabd  (people)

Timeline:      timerange_mm1n25vf    (timeline)

Service:       dropdown_mm1n5rxb     (dropdown)

Story Points:  numeric_mm1nnmyw      (numbers)

Group (Sprint) IDs:

Sprint 0:  group_mm1nwwkt

Sprint 1:  group_mm1nbzmx

Sprint 2:  group_mm1nwvzs

Sprint 3:  group_mm1n39y0

Sprint 4:  group_mm1nn80s

Sprint 5:  group_mm1nm8zr

Status Labels:

Working on it  =  index 0  (#fdab3d)

Done           =  index 1  (#00c875)

Stuck          =  index 2  (#df2f4a)

Complete Item Creation Template:

create_item({

boardId: 18404905418,

name: "[Task name here]",

groupId: "[sprint group ID]",

columnValues: JSON.stringify({

"color_mm1nb3ab": {"label": "Working on it"},

"numeric_mm1nnmyw": "[points]",

"timerange_mm1n25vf": {"from": "YYYY-MM-DD", "to": "YYYY-MM-DD"},

"dropdown_mm1n5rxb": "[service-name]",

"multiple_person_mm1nwabd": {

"personsAndTeams": [{"id": [userId], "kind": "person"}]

}

})

})

End of Document